KHALIFA UNIVERSITY

COSC 336 - Introduction to Software Engineering

Intelligent, AI-Powered Circular Campus Resource
Exchange and Asset Life Cycle Management System

Phase 2: Feasibility Study

Prepared by
Said Alagha / 100065545
El Habib Bellahouel / 100065904
Amr El-Ata / 100066006

Prepared for COSC 336 Lab Instructors
Natnael Abule and Basima Kurungudan
Semester Fall 2026
Date:27 September 2026

# 1. Introduction

## 1.1 Purpose of this Document

This Phase 2 report studies whether the proposed circular campus resource-exchange and asset life-cycle management system can realistically be developed as a semester prototype. The study looks at technical, financial, operational, schedule, data and AI, legal, security, privacy, safety, policy, and risk feasibility.

## 1.2 Project Summary

The proposed system will help campus departments register assets, publish surplus or underused resources, search and request available items, manage approvals and transfers, record maintenance and life-cycle actions, and report financial and sustainability results. AI will support classification, semantic matching, sustainable-action recommendations, an LLM assistant, and generated summaries.

## 1.3 Feasibility Decision

The project is feasible as a working prototype if the scope is controlled, sample data is used where real data is unavailable, and AI features are implemented with practical services or simplified models. The system should proceed, with careful attention to data quality, security, privacy, and the semester schedule.

# 2. Feasibility Summary

| Area | Feasibility Result | Reason |
| --- | --- | --- |
| Technical | Feasible with controls | The main system can be built using standard web, database, and AI-service tools. The AI parts should be kept practical for a prototype. |
| Financial | Feasible | The project can use existing student resources, open-source tools, and free or low-cost AI/API options. |
| Operational | Feasible with training | The workflow is useful for several campus roles, but users need clear screens, role-based access, and simple approval steps. |
| Schedule | Feasible with scope control | The semester timeline is short, so the team should implement the core workflow first, then integrate AI features. |
| Data and AI | Feasible with limitations | Representative test data can be used, but AI outputs should be explained and reviewed by humans. |
| Legal, security, privacy, and policy | Feasible with controls | The system must protect access, minimize sensitive data, keep audit records, and leave high-impact decisions to authorized users. |
| Overall decision | Go ahead | Proceed with the project as a controlled academic prototype. |

# 3. Scope and Stakeholder Feasibility

## 3.1 Scope Check

The Phase 1 scope is still suitable for Phase 2. The project should focus on building a software prototype, not a production university-wide enterprise system. The system will manage and record asset-related activities, but it will not physically transport, repair, donate, recycle, or dispose of assets.

| Scope Item | Feasibility Comment |
| --- | --- |
| Core asset and request workflow | Feasible. This can be implemented with forms, database records, statuses, and user roles. |
| Approval and transfer tracking | Feasible. Requires clear workflow states and audit records. |
| Maintenance and life-cycle history | Feasible. Can be represented as event/history records linked to each asset. |
| AI features | Feasible with controlled expectations. The prototype can use AI APIs, embeddings, or rule-assisted recommendations rather than training a complex model from scratch. |
| Sustainability indicators | Feasible. Calculations can be based on available assumptions and sample data. |

## 3.2 Stakeholder Feasibility

| Stakeholder Group | Requirements and Expectations |
| --- | --- |
| Department requesters | Need simple search, request tracking, and clear match explanations. |
| Asset custodians | Need easy asset registration and availability updates without creating unnecessary extra work. |
| Approvers and administrators | Need clear approval steps, audit trails, and pending-action lists. |
| Maintenance staff | Need a simple way to record inspections, repairs, costs, and condition updates. |
| Procurement, finance, and sustainability users | Need reports on avoided purchases, reuse, savings, waste diversion, and estimated emission reduction. |
| System administrators / IT | Need role management, secure access, and maintainable configuration. |

## 3.3 Market Consideration

The proposed system is intended mainly for internal university use rather than commercial sale, so its demand comes from the need to improve the reuse and management of campus resources. Traditional asset-management systems can manage information such as asset ownership, location, purchase details, and disposal status, but they may not provide the complete combination of internal resource exchange, AI-based semantic matching, life-cycle management, and sustainability tracking required by this project.

From a competition perspective, existing asset-management and inventory-management systems provide some similar functions, such as asset registration, tracking, maintenance records, and reporting. However, the proposed system is differentiated by combining these functions with campus resource reuse, AI-assisted classification and matching, sustainability recommendations, an LLM assistant, and financial and environmental impact tracking. Therefore, the purpose of the project is not primarily to compete commercially, but to provide a solution designed around the specific resource-reuse needs of a university campus.

# 4. Technical Analysis

## 4.1 Required Technical Resources

The prototype can be developed using the team’s existing computers, so no specialized hardware is required. The main technical resources needed are development computers, internet access, a database environment, development and version-control tools, and access to suitable AI or LLM services.

The software resources will include a web-development environment for the frontend and backend, a relational database, GitHub for version control, and AI services or libraries for classification, semantic matching, recommendations, and the LLM assistant. The final technologies will be selected based on their suitability, availability, and cost.

The team will need skills in web development, database design, Git/GitHub, API integration, software testing, and basic AI integration. More advanced AI model training is not required because the prototype can use existing AI services, embeddings, or lightweight models.

## 4.2 Technical Feasibility

The project is technically feasible because most functions are standard web-application features: user accounts, role-based access, asset records, search, forms, workflow statuses, reports, and database storage. The challenging part is AI integration, especially semantic matching and explanation, but it is still feasible for a prototype if the team uses available AI services or simple matching models.

| Technical Area | Feasibility Assessment | Needed Resources / Controls |
| --- | --- | --- |
| Application architecture | Feasible. A layered web application is enough for the prototype. | Frontend, backend, database, and separate AI/helper service functions. |
| Database | Feasible. Relational tables can store users, departments, assets, requests, transfers, maintenance, approvals, and sustainability records. | Database design in later phases; sample data for testing. |
| Search and filtering | Feasible. Structured search can be handled using normal database queries. | Clear fields such as category, condition, location, availability, and status. |
| AI classification | Feasible. AI can suggest categories, tags, and missing metadata from asset details. | AI API or lightweight model; human review before saving suggestions. |
| AI semantic matching | Feasible with controls. Matching can use embeddings or similarity scoring with rule-based factors such as condition, quantity, location, and urgency. | Compatibility score, explanation text, fallback to normal search. |
| Sustainability recommendations | Feasible. Recommendations can combine rules and AI explanations. | Clear options such as reuse, repair, refurbish, donate, recycle, or dispose. |
| LLM assistant | Feasible as a limited prototype. It should support guided questions and system navigation, not unrestricted decision-making. | Prompt design, controlled data access, and clear boundaries. |
| Reporting | Feasible. Reports can combine database totals with AI-generated summaries. | Stored metrics and reviewed summary text. |
| System integration | Feasible for the prototype. The application, database, and AI services can communicate through defined interfaces. | Clear interfaces between the application modules, database, and AI services. |

# 5. Financial / Economic Feasibility

The proposed system is financially feasible based on the estimated costs of development, deployment, operation, and maintenance compared with its potential financial benefits. The main financial benefit is expected to come from reducing unnecessary purchases by improving the reuse, transfer, repair, and refurbishment of existing campus assets. The following analysis estimates the system costs, potential savings, and return on investment.

| Cost / Benefit Area | Assessment |
| --- | --- |
| Development and delivery cost | The estimated initial cost to develop, integrate, test, and deploy the proposed system is AED 57,000 |
| Software tools | Development will use a combination of open-source, university-available, and required software tools. Their costs are included in the system cost estimate where applicable. |
| AI service cost | AI integration is included in the initial development cost, while continued AI/API usage is included in the estimated annual operating cost. |
| Infrastructure cost | Initial infrastructure and deployment are included in the development cost. Continued hosting and database services are included in the annual operating cost. |
| Potential savings | The system can reduce unnecessary purchases by allowing existing assets to be reused |
| Long-term maintenance cost | Hosting, database services, AI/API usage, software maintenance, updates, and support contribute to an estimated AED 15,000 annual operating and maintenance cost. |

## 5.1 Estimated Development and Delivery Cost

The estimated initial cost of the proposed system includes the main expenses required to develop and deploy the system. Since actual implementation costs are not available at this stage, the following values are estimates used to evaluate the financial feasibility of the project.

Software development and integration: This includes the development of the user interface, backend, database, asset-management functions, resource requests, approval and transfer workflows, maintenance tracking, reports, user management, and integration of the different system components.

Estimated cost = AED 35,000

AI development and integration: This includes the integration and configuration of AI-assisted asset classification, semantic resource matching, sustainability recommendations, the LLM assistant, and AI-generated reporting.

Estimated cost = AED 10,000

Infrastructure and initial deployment: This includes the initial setup of hosting, database services, storage, and the environment required to deploy the system.

Estimated cost = AED 5,000

Testing and deployment: This includes system testing, integration testing, AI testing, fixing deployment-related issues, and preparing the system for use.

Estimated cost = AED 5,000

Training and documentation: This includes preparing basic user guidance, technical documentation, and training material for the different users of the system.

Estimated cost = AED 2,000

Therefore:

Software development and integration = AED 35,000
AI development and integration = AED 10,000
Infrastructure and initial deployment = AED 5,000
Testing and deployment = AED 5,000
Training and documentation = AED 2,000

Estimated Initial System Cost = AED 57,000

After deployment, the system would also have ongoing operating and maintenance expenses.

Hosting and database services = AED 4,000 per year

AI/API services = AED 3,000 per year

Software maintenance, updates, and support = AED 8,000 per year

Estimated Annual Operating and Maintenance Cost = AED 15,000

These figures are illustrative estimates. Actual costs would depend on the technologies, AI services, infrastructure, development approach, and level of university-wide deployment selected for the system.

## 5.2 Estimated Return on Investment (ROI)

The main financial benefit of the system comes from reducing unnecessary purchases by allowing departments to reuse suitable assets already available elsewhere on campus. Financial benefits can also come from extending asset life through repair and refurbishment instead of purchasing replacements. Financial savings are defined as avoided purchase cost minus reuse-related costs.

For this feasibility estimate, assume that during one year the system helps avoid the following purchases across university departments:

Computer monitors: 30 × AED 1,000 = AED 30,000

Office chairs: 20 × AED 750 = AED 15,000

Computers/laptops: 15 × AED 3,000 = AED 45,000

Other equipment: 10 × AED 2,000 = AED 20,000

Total Estimated Avoided Purchase Cost = AED 110,000

Reusing these assets would still involve some expenses. Assume the following reuse-related costs:

Transfer and transportation = AED 5,000

Repairs = AED 8,000

Inspection and refurbishment = AED 5,000

Total Estimated Reuse-Related Cost = AED 18,000

Therefore:

Financial Savings = Avoided Purchase Cost − Reuse-Related Costs

Financial Savings = AED 110,000 − AED 18,000

Financial Savings = AED 92,000

For the initial financial evaluation, the system cost includes the initial development and deployment cost from Section 5.1 together with the estimated operating and maintenance cost:

Initial System Cost = AED 57,000

Operating and Maintenance Cost = AED 15,000

Total System Cost = AED 72,000

The estimated net benefit is:

Net Benefit = Financial Savings − Total System Cost

Net Benefit = AED 92,000 − AED 72,000

Net Benefit = AED 20,000

The estimated return on investment is calculated as:

ROI = (Net Benefit ÷ Total System Cost) × 100

ROI = (AED 20,000 ÷ AED 72,000) × 100

Estimated ROI ≈ 27.8%

Under these assumptions, the system would generate an estimated ROI of approximately 27.8% during the period considered in this feasibility estimate. The financial benefit could increase over longer use because the initial development and deployment costs would not normally be repeated at the same level, while the system could continue supporting asset reuse and avoided purchases.

This ROI is an illustrative feasibility estimate rather than a prediction of actual university savings. The calculation is based on assumed development costs, asset values, reuse quantities, reuse-related expenses, and operating costs. Actual ROI would need to be recalculated using real university procurement, asset-reuse, development, infrastructure, maintenance, and AI-service data.

# 6. Operational Feasibility

The system is operationally feasible because it supports real campus activities: asset registration, resource requests, approvals, transfers, maintenance, and reporting. Adoption will depend on how easy the system is to use and whether the workflow fits the responsibilities of different users.

| Operational Question | Assessment |
| --- | --- |
| Will users understand the system? | Yes, if screens are organized around common tasks such as register asset, search, request, approve, transfer, and report maintenance. |
| Will the system fit campus roles? | Yes. Phase 1 already identifies requesters, custodians, approvers, maintenance staff, finance/procurement users, sustainability users, and administrators. |
| Will AI be trusted? | Partly. AI recommendations must include explanations and must not make final high-impact decisions. |
| Will the workflow reduce effort? | Yes, if it reduces scattered communication and keeps records in one place. |
| What training is needed? | Short user guidance, role-specific instructions, and clear error messages should be enough for a prototype. |

# 7. Schedule Feasibility

The schedule is feasible if we follow the course phases and control the prototype scope. We should not attempt to build every feature at production quality. Core workflows should be completed first, then AI and reporting features should be integrated gradually. The schedule also depends on the availability of team members, development tools, sample data, and the AI services needed for the prototype.

| Phase | Planned Submission | Feasibility Focus |
| --- | --- | --- |
| Phase 1 | Week of Sep 14 | Initial plan and requirement gathering completed. |
| Phase 2 | Week of Sep 21 | Feasibility study and decision to proceed. |
| Phase 3 | Week of Oct 5 | Detailed requirements, actors, roles, use cases, AI and sustainability requirements. |
| Phases 4 & 5 | Week of Oct 26 | Architecture, data model, diagrams, interface mockups, AI workflow, and detailed design. |
| Phase 6 | Week of Nov 16 | Draft implementation with major classic and AI-enhanced features. |
| Phase 7 | Week of Nov 23 | Test cases and quality checks. |
| Phase 8 | Week of Nov 23 | Final project, presentation, and demonstration. |

## 7.1 Schedule Control Plan

Start with login, roles, asset registration, search, requests, and approvals.

Add maintenance, transfers, and life-cycle history after the basic workflow is stable.

Add AI classification and matching early enough to test them before the final implementation phase.

Keep the LLM assistant and AI reporting limited to supported prototype tasks.

Integrate work regularly so the team does not end with separate unfinished modules.

# 8. Data and AI Feasibility

Data and AI feasibility is one of the most important parts of this project. The system needs enough asset, request, maintenance, transfer, procurement, cost, and sustainability data to test its functions. If real campus data is not available, representative sample data can be created for the prototype.

| Issue | Feasibility and Control |
| --- | --- |
| Data availability | Feasible with sample data. The prototype can use realistic asset and request records created by the team. |
| Data quality | Needs attention. Poor descriptions or missing fields can reduce classification and matching quality. Required fields and validation should be used. |
| Semantic matching | Feasible. Match results should be reviewed by users and explained clearly. |
| AI confidence and uncertainty | Feasible. The system should show explanations and allow user review instead of treating AI output as final. |
| Bias and fairness | Needs control. Recommendations should be based on asset suitability and approved rules, not unfair preference for a department or user. |
| AI fallback | Feasible. If AI is unavailable, users should still be able to search and filter manually. |
| Evaluation | Feasible. Reviewers can rate match usefulness, classification suggestions, and explanation clarity. |
| Data completeness and consistency | Required fields and standard formats will be used to reduce missing or inconsistent asset and request information. |

# 9. Legal, Ethical, Privacy, Security, Procurement, Ownership, Safety, and Policy Feasibility

The project is feasible from a control and policy perspective if sensitive information is minimized, access is role-based, audit records are kept, and final decisions remain with authorized users. The system should support university procedures rather than replace official authority.

| Area | Feasibility Consideration | Required Control |
| --- | --- | --- |
| Legal / policy | The prototype should not conflict with university procedures for asset custody, transfer, donation, recycling, or disposal. | Treat the system as a support tool and keep approval records. |
| Privacy | Users, departments, costs, and operational records may contain sensitive information. | Use role-based access and collect only needed data. |
| Security | Unauthorized changes to assets, approvals, or disposal records would be serious. | Authentication, authorization, validation, and audit logs. |
| Procurement | The system may show avoided purchases but should not replace procurement rules. | Reports support procurement review; final decisions remain with responsible officers. |
| Ownership / custody | Asset ownership and custody changes must be accurate. | Record release, receipt, location, custodian, and approval history. |
| Safety | Damaged or unsafe assets should not be reused without review. | Track condition, inspection, repair status, and approval before reuse. |
| Ethics / AI | AI may be wrong or incomplete. | Provide explanations, allow override, and keep humans responsible for decisions. |
| Intellectual property | The prototype may use third-party software libraries, AI services, datasets, or other external resources that have usage or licensing conditions. | Use properly licensed resources, follow their terms of use, and avoid using copyrighted or proprietary material without permission. |

# 10. Risk Assessment

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Limited or low-quality data | AI matching, reporting, and sustainability results may be less useful. | Use representative sample data, validate calculations, and document data limitations. |
| AI service cost or unavailability | Some AI features may be difficult to run consistently. | Use free/low-cost services, keep fallback behavior, and prioritize required AI functions. |
| Unclear approval workflow | Requirements may change later and affect design. | Clarify workflow rules during Phase 3 and keep workflow states flexible. |
| Schedule pressure | The prototype may not include all planned functions at the desired quality. | Implement high-priority workflows first and integrate continuously. |
| Security/privacy weakness | Sensitive operational or financial data could be exposed or misused. | Use role-based access, validation, secure handling, and audit trails. |
| Overly broad scope | The team may spend time on non-essential features. | Keep the project at prototype level and avoid production-scale integrations. |
| AI recommendations trusted too much | Users may rely on incorrect AI suggestions. | Show explanations and require authorized human review for important actions. |

# 11. Recommendation and Action Plan

The recommendation is to go ahead with the project as a controlled semester prototype. The project is practical if the team focuses first on the required core workflow, keeps AI features realistic, uses sample data where needed, and applies security, privacy, and human-approval controls.

| Action | Purpose |
| --- | --- |
| Proceed with Phase 3 requirements analysis. | Define actors, permissions, business rules, workflows, AI requirements, sustainability requirements, and use cases. |
| Confirm the core workflow. | Make sure asset registration, request, approval, transfer, maintenance, and reporting steps are clear. |
| Prepare sample data. | Support testing of assets, requests, matching, maintenance, costs, and sustainability calculations. |
| Select prototype technologies. | Choose the web framework, database, AI services, and development tools. |
| Define AI boundaries. | Decide what AI can suggest, what it cannot decide, and how users can review or override it. |
| Maintain regular GitHub work. | Keep visible team contribution and avoid last-minute integration problems. |

# 12. Conclusion

The feasibility study shows that the project is achievable within the course if the team controls scope and builds the system step by step. The strongest feasibility points are the clear project need, standard software functionality, measurable sustainability value, and availability of prototype development tools. The main challenges are AI integration, data quality, schedule pressure, and privacy/security controls. These challenges are manageable with the mitigation actions described in this report.